Lean aile mindset

Value stream

Operational VS: when does it close?

Development: Steps to convert business hypothesis into technical deliverable

**Development stream, enables operational value stream

External stakeholders:

Internal

Roles PM PO

ART

Lean agile mindset:

Lean: house of lean

Agile: Manifesto ( was signed on feb 2001, by 17 leading soft dev of world, Utah) 9 principles

Manifesto:

- Individual and interactions are more imp than process and tool

- Working software over comprehensive doc

- 3. Customer collaboration over contract negotiation

- Responding to change over following plan

Manifesto Principles:

Lean agile principles:

- Take and economic view

- 2. Apply system thinking

- Assume variability, presser ve options

- Building increment with fast, integrated learning cycles

- Base milestone on objective evaluation of working sys

- Visualize and limit WIP, reduce batch size, manage ques length

- Apply cadence, synchronize and cross domain planning

- Unlock intrinsic motivation of knowledge worker

- Decentralize  decision making

- Organize around value

5 team events:

Iterations planning

Daily standup meeting

Iteration review

Iteration retro

Backlog refinement

** Size estimation of user stories is done in story points (size).

Planning poker for estimation in relative points.

PI duration (8-12 wk)

Uncommitted objectives from pi planning ( risky and cannot commit (skills, dependency etc), not related to time restrain)

Planning onion

Enabler stories, features and epics?

Definition of done is imp

Information radiators, kanban.

Quantify cost of delay is imp

WSJF (weighted shortest job first)=  cost of delay (user business value+ time criticality+ risk reduction) /job duration

Persona: imaginary representation of a user

Velocity= no of story pointscompleted/sprint

ROAMing risks (Resolved, owned, accepted, mitigation)

PBI (Product backlog Information) same as user story

Product backlog refinement:

Added, delete, reprioritized, estimated, split, reprioritized

DEEP quality (detailed, emergent, estimated, prioritized)

STORIES should be INVEST model (independent, negotiable, valuable, estimable, small, testable)

Card(pointer to requireetn)	, Conversation,

Velocity driven iteration planning.

Commitment driven iteration planning is mostly followed

Devops

Release on demand

Iteration 2 wk, 10 wk days

XP extreme programming introduced technical practices.

Mindset:

ART has 2 synchronizaton meetings (Scrum of scrum and PO synchronization)scrum of scrum will happen once or twice every week. Attended by scrum master of every team.

Innovation riptide

SAFe core values: alignment, build in quality, transparency, program execution